ENTERPRISE CONTEXT BRAIN (ECB)

Implementation Plan & Engineering Runbook — GenAI Production Path

Version 2.0 | 22 August 2026 | High-Potential GenAI Product Baseline

| Document ID | Status | Depends On |
| --- | --- | --- |
| ECB-PLAN-02 | Architecture/Product Review | PRD-02; TRS-02; FLOW-02; UX-02; DATA-02 |

Source boundary: this suite preserves the user-provided ECB product baseline and explicitly labels new technology/design recommendations as proposed architecture. The source baseline defines a governed organizational-memory and agentic decision-intelligence platform, with Manager/Project/Risk/Decision capabilities, evidence, temporal context, MCP, human approval and an MVP using Jira-like tickets, project docs/ADRs and Git. fileciteturn2file1

# Table of Contents

1 Delivery Strategy

2 Team

3 Epics

4 Sprint Plan

5 Dependency Graph

6 CI/CD

7 AI Evaluation

8 Security

9 Deployment

10 Incident Response

11 Milestones

12 Onboarding

13 Versioning

# 1 Delivery Strategy

Build the product as a sequence of demonstrable vertical slices, not six independent technical projects. Each slice must connect UI → API → context → evidence → agent → policy/tool → audit.

DISCOVERY → CONTEXT MVP → EVIDENCE QUALITY → AGENT UX → GOVERNED ACTION → EVAL/HARDENING → PILOT → SCALE

# 2 Team

| Role | Core responsibility |
| --- | --- |
| Product lead | PRD, prioritization, acceptance |
| AI/Agent engineer | Agent runtime, prompts, tools, evals |
| Backend engineer | Context API, schema, integrations |
| Frontend engineer | Next.js UI, streaming, design system |
| Data/ML engineer | Ingestion, retrieval, embeddings |
| Platform/DevSecOps | Cloud, CI/CD, observability, security |
| UX designer | Glass system, interaction, usability |
| QA/Eval engineer | E2E, AI eval, load, security regression |

# 3 Epics

| Epic | Outcome | Exit |
| --- | --- | --- |
| E1 Foundations | Repo, CI, environments, identity | Clean deployment |
| E2 Ingestion | Source connectors + canonical model | Fresh canonical records |
| E3 Context Intelligence | Intent/entity/time/retrieval planning | Context eval gate |
| E4 Evidence & Memory | Hybrid retrieval + provenance | Groundedness gate |
| E5 Agent Experience | Manager/Project/Risk/Decision | Primary journey gate |
| E6 Governed Action | MCP + policy + approval | Zero bypass gate |
| E7 Modern UX | Glass design system + streaming AI UI | UX/accessibility gate |
| E8 Evaluation | Datasets, traces, quality dashboards | Regression gate |
| E9 Hardening | Load/security/DR/ops | Production readiness |

# 4 Sprint Plan

| Sprint | Focus | Deliverables | Gate |
| --- | --- | --- | --- |
| S0 | Discovery | Architecture decisions, gold questions, UX prototype | Scope freeze |
| S1 | Foundation | Next.js/FastAPI, Postgres, observability, auth | Deployable skeleton |
| S2 | Ingestion | Jira/docs/Git adapters + canonical entities | Source fidelity |
| S3 | Retrieval | Hybrid retrieval, reranking, evidence objects | Retrieval benchmark |
| S4 | Context | Intent/entity/time planning + temporal filters | Context benchmark |
| S5 | Manager Agent | Streaming answer + citations | Primary UX |
| S6 | Specialists | Project/Risk/Decision workflows | Capability gate |
| S7 | Modern UI | Glass system, evidence rail, trace UX | Design QA |
| S8 | MCP | Gateway, registry, one actionable tool | Tool contract |
| S9 | Approval | Policy, approval, audit | Safety gate |
| S10 | Evaluation | Golden set, trace grading, regression suite | Quality gate |
| S11 | Hardening | Load/security/DR/cost | RC |
| S12 | Pilot | UAT, demo, documentation | Launch gate |

# 5 Dependency Graph

E1 → E2 → E3 → E4 → E5 → E6 → E10/E11 → Pilot
E1 → E7 → E5
E2/E3/E4 → E8
E1/E2/E6 → E9

# 6 CI/CD

PR → lint/type/unit → contract → secret/SAST/dependency scan → build/SBOM → AI eval → staging →
E2E/security/load → approval → canary → telemetry validation → release

| Control | Requirement |
| --- | --- |
| Branching | Trunk-based, short-lived branches |
| Review | At least one domain owner review; security review for policy/tool changes |
| Build | Immutable artifact + SBOM |
| AI changes | Prompt/model/agent config versioned and evaluated |
| DB | Expand/contract migrations |
| Release | Feature flags + canary/rollback |
| Secrets | Secret manager only |
| Observability | Release annotated with version/trace metadata |

# 7 AI Evaluation

| Dimension | Metric | Release gate |
| --- | --- | --- |
| Retrieval | Recall@K / evidence coverage | No material regression |
| Groundedness | Claim support rate | >95% target |
| Citation | Citation correctness | >95% target |
| Conflict | Conflict detection rate | Known fixtures surfaced |
| Safety | Unsafe tool-call rate | 0 critical |
| Tool correctness | Correct tool + args | ≥99% in golden set |
| Latency | Context/retrieval P95 | TRS targets |
| Cost | Tokens/query | Budget threshold |

# 8 Security

Threat-model every new connector/tool.

Treat retrieved content as untrusted.

Run prompt-injection/jailbreak fixtures in CI.

Require policy check before every protected write.

Separate developer/admin/operator roles.

Review model and tool permission scopes.

Maintain incident evidence and audit trails.

# 9 Deployment

Build signed immutable image/artifacts.

Deploy staging and run schema, integration, AI-eval and security tests.

Run representative load tests.

Deploy canary.

Monitor API/retrieval/model/tool/approval metrics.

Promote gradually.

Rollback application and feature flag; use forward-fix for schema when necessary.

# 10 Incident Response

| Incident | Immediate action |
| --- | --- |
| Model outage | Route to fallback model/provider or degrade to evidence search. |
| Vector store outage | Use relational/lexical fallback if within quality policy. |
| MCP tool outage | Stop mutation, show unavailable status, preserve action. |
| Policy service outage | Fail closed for protected actions. |
| Data leak suspected | Disable affected source/tool, revoke credentials, preserve audit. |
| Quality regression | Disable model/agent version via feature flag and restore last evaluated version. |

# 11 Milestones

| Milestone | Evidence |
| --- | --- |
| M1 Architecture Ready | ADRs + deployable skeleton |
| M2 Context Ready | Canonical data + retrieval benchmark |
| M3 Intelligence Ready | Manager answer + citations |
| M4 Agent Ready | Specialist agents + trace |
| M5 Governed Action Ready | MCP + approval + audit |
| M6 Production Candidate | Security/load/DR/eval gates |
| M7 Pilot | UAT + adoption metrics |

# 12 Onboarding

Clone repository and run one-command local stack.

Read README + ADR index.

Run synthetic ingestion.

Execute gold-question evaluation.

Trace one agent run.

Create a small UI/component change.

Run contract and E2E tests.

Review deployment/rollback runbook.

# 13 Versioning

| Artifact | Version rule |
| --- | --- |
| Product docs | Semantic version; synchronized baseline changes |
| API | OpenAPI version + backward compatibility |
| DB | Migration sequence; expand/contract |
| Agent | Agent definition + prompt/config version |
| Model | Provider/model/version recorded per run |
| Evaluation set | Immutable versioned datasets |
| UI | Design tokens/components versioned with release |
| MCP tools | Schema + permission versioning |

# Appendix – Modern References

OpenAI Agents SDK — https://openai.com/index/the-next-evolution-of-the-agents-sdk/

OpenAI AgentKit/evals direction — https://openai.com/index/introducing-agentkit/

MCP 2026 specification — https://blog.modelcontextprotocol.io/posts/2026-07-28/

MCP 2025 release — https://blog.modelcontextprotocol.io/posts/2025-11-25-first-mcp-anniversary/

AWS production GenAI architecture — https://docs.aws.amazon.com/prescriptive-guidance/latest/gen-ai-lifecycle-operational-excellence/preprod-architecting.html

DORA research — https://dora.dev/research/

NIST AI RMF — https://www.nist.gov/itl/ai-risk-management-framework

OWASP LLM Top 10 — https://owasp.org/www-project-top-10-for-large-language-model-applications/